Project Progress Report

# *Final Year Projects -2011*

Communicable Disease Control and Analytical System.

## Project Name

25/01/2011 – 11/03/2011

PWE2011BIT-05

## Project Number Reporting Period:

1. **Summary of work completed up to last submission:**

* Identified the requirements of the system.
* Develop Gantt chart.
* Create Use Case Diagram.
* Create animated system design.
* Develop a resource plan
  + List Available Resources.
  + Identify Capacities.
  + Identify Strength and Weaknesses in each member.
* Assign Tasks for members.
* Delivered Project Proposal.

**2. Summary of work completed since last submission:**

|  |  |
| --- | --- |
| Member 1  (Group Leader) L.K.N.P.Gunasekara  BIT09C1-059 | * Assign the tasks for each member and lead the project team to achieve the goal of deliver the project proposal. * Proposal Document – Methodology * Planning,Analysing * Research on research area |
| Member 2  P. K Weerasekara  BIT08C2-159 | * SRS Document –Designing * Business Values * System Diagram * Research on research area |
| Member 3  Y.W Panditha  BIT09C1-072 | * Proposal Document –Literature Review * Introduction to Research Project * Research Problem * Research on research area |

|  |  |
| --- | --- |
| Member 4  N.L.Hewawilladdara  BIT09C1-085 | * Proposal Document – Objectives * Specific Objectives * General Objectives * Conclusions * Research on research area |
| Member 5  B.T.G Mendis  BIT09C1-100 | Proposal Document – ImplementationTestingDescription of personal and Facilities  * Grant Chart * Research on research area |

**3. Future work**

|  |  |
| --- | --- |
| Member 1  (Group Leader) L.K.N.P.Gunasekara  BIT09C1-059 | * Assign the tasks for each member and lead the project team to achieve the goal of SRS. * SRS Document – Introduction and Specific requirements * Class Diagram |
| Member 2  P. K Weerasekara  BIT08C2-159 | * SRS Document – Statement of work * GIS KT for group members * ER Diagram |
| Member 3  Y.W Panditha  BIT09C1-072 | * SRS Document – Overall Description * Interface Designing |
| Member 4  N.L.Hewawilladdara  BIT09C1-085 | * SRS Document – Statement of work, Research constraints * Interface Designing |
| Member 5  B.T.G Mendis  BIT09C1-100 | * SRS Document – Project plan, Specified deliverables * Interface Designing |

|  |  |  |
| --- | --- | --- |
| Mr. L.K.N.P. Gunasekara |  | 11/03/2011 |
| Name of the Team Leader | Signature | Date |

|  |  |  |
| --- | --- | --- |
| Mr. Yasas Jayaweera |  |  |
| Name of the Supervisor | Signature | Date |